PUSL3190 Computing Project

Project Proposal Template

Please note that you should adhere to all Plymouth University rules and regulations.

- Cover page including your project name and your details (Cover page will be provided to you)

Submission Deadline – 31st October 2025, 4.00 pm Sri Lankan Time.

Note that ECs will not approve for late submissions or non-submissions.

Submission Mode – PDF report submission

Maximum Word Count – 2000 words excluding references

Submission Instructions – Rename the PDF file with your PU index number as follow,

Ex :- 1234567_Proposal.pdf

- Chapter 01 Problem statement

Describe what your problem is. [Min of One-page content]

The problem statement defines the central issue or challenge that motivates the project. It describes what is wrong, why it is a problem, and who is affected by it.
A well-crafted problem statement establishes the foundation for the project’s objectives, scope, and research direction.

A good problem statement must:

- Be specific and measurable.

- Be supported with facts, evidence, or preliminary research.

- Reflect a real business or social need, not a theoretical assumption.

- Be actionable — meaning that the project can realistically address it.

Example

“Small and Medium Enterprises (SMEs) in Sri Lanka struggle with real-time financial reporting due to the lack of affordable and user-friendly ERP tools. This leads to poor decision-making and inefficiencies in operations.”

This example identifies who (SMEs), what (lack of ERP tools), why (affordability and usability), and impact (poor decision-making).

- Chapter 02 Project description

Describe what you are planning to develop [Min of Two-page content]

  - Project Objectives and Explanations

  - Project keywords

Related areas [Five keywords]

Content

The project description provides a detailed overview of what the project aims to accomplish and how it will solve the identified problem. It serves as the "storyline" of the proposal.

It should include:

- Background and Rationale – Why the project is needed.

- Objectives – What the project aims to achieve.

- Scope – The boundaries of the project (what’s included/excluded).

- Expected Outcomes – Tangible deliverables and benefits.

### Example

“This project aims to develop a mobile-based inventory management system for local grocery stores in Sri Lanka. The system will automate stock tracking, generate reorder alerts, and provide data analytics to optimize inventory turnover.”

- Chapter 03  Research Gap

Research Gap - The research/project you plan to carry out may already exist or be performed by other scholars. Justify how your research project is different from the existing solutions. You may conduct a literature review ( i.e., refer to the existing research papers and identify gaps in the chosen study area)

### Content

The research gap highlights what is missing or underdeveloped in the existing body of knowledge or technological solutions. Identifying this gap demonstrates innovation, relevance, and academic contribution.

Common types of research gaps:

- Knowledge Gap: Lack of studies in a specific context.

- Technology Gap: Absence of adequate systems or models.

- Methodological Gap: Limitations in previous research methods.

- Contextual Gap: Lack of regional or cultural adaptation (e.g., Sri Lankan context).

### Example

“Although many ERP systems exist globally, most are designed for large enterprises and are cost-prohibitive for SMEs in developing countries. There is a research gap in designing affordable, localized ERP solutions tailored to SMEs.”

- Chapter 04 Requirements Analysis

Whether you must learn/use any special devices/knowledge

### Content

Requirements analysis ensures the project’s success by capturing user needs and system expectations before development begins. It defines what the system must do and how it should perform.

Types of Requirements:

- Functional Requirements: Describe system behavior (e.g., “System shall generate monthly reports.”)

- Non-Functional Requirements: Define system qualities (e.g., “System should load within 5 seconds.”)

- User Requirements: Describe interactions from the user’s point of view.

Methods to Collect Requirements:

- Interviews and focus groups

- Surveys and observation

- Reviewing existing documentation or competitor systems

### Example

| Type | Description |
| --- | --- |
| Functional | The system shall allow users to log in securely using credentials. |
| Non-Functional | The system should support up to 500 concurrent users. |
| User | Users should be able to generate sales summaries without technical assistance. |

- Chapter 05 Finance

Budget Plan [Will not be reimbursed]

### Content

The Finance section ensures the project is financially feasible. It includes the estimation of costs, resource allocation, and justification of expenses.

Components:

- Budget Estimation: Identify costs of hardware, software, labor, and training.

- Cost Categorization:

  - Direct Costs: Developer salaries, equipment, software licenses.

  - Indirect Costs: Training, maintenance, electricity, hosting.

- Financial Justification: Explain why the cost is worth the expected outcome.

### Example

| Item | Description | Estimated Cost (LKR) |
| --- | --- | --- |
| Laptop | Development & Testing | 250,000 |
| Domain & Hosting | 1-year subscription | 35,000 |
| User Training | End-user workshops | 40,000 |

“The total estimated cost of LKR 325,000 is justified by the potential reduction in manual errors and time savings for SMEs.”

- Chapter 06 External organizations

Any external party

Other staff

Supporting staff

### Content

This section identifies the external entities involved in supporting or validating the project, such as:

- Industry partners

- Government agencies

- NGOs

- Research collaborators

Each organization’s role and contribution must be clearly outlined.

### Example

“The project will collaborate with ‘Tech Lanka (Pvt) Ltd,’ which will provide test servers and API access for prototype deployment. Additionally, the Sri Lanka Chamber of Commerce will provide SMEs for pilot testing.”

- Chapter 06 Time Frame / Timeline

You need to present the overall time plan. This is a plan from the beginning of the project to submit the final report.

### Content

The Time Frame / Timeline section presents the project schedule, typically using a Gantt Chart. It demonstrates that the project is well-planned and achievable within deadlines.

Typical Phases:

- Requirement Analysis

- Design and Planning

- System Development

- Testing and Evaluation

- Documentation

- Final Submission

### Example Table

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Requirement Gathering | Week 1–2 | Requirement Document |
| Design | Week 3–4 | UML Diagrams |
| Development | Week 5–8 | Working Prototype |
| Testing | Week 9 | Test Report |
| Documentation | Week 10 | Final Proposal |

- Referencing / Bibliography

### Content

Proper referencing avoids plagiarism and shows that your project is built upon credible research.
The Harvard Referencing Style is widely used across academic disciplines.

Key Elements:

- In-text citation: Author + Year

- Reference list: Full source details at the end of the document

- Consistency in formatting and punctuation

### Example

In-text citation: (Smith, 2021)
Reference list: Smith, J. (2021). Modern ERP Integration. Oxford University Press.